Software Quality Assurance (SQA) – 2ST Week Project Task

Name: Dariya Hashmi -- DHC (2403)

Project Title: Test Plan Documentation

1. Introduction

This document explains how we will test an e-commerce website to make sure it works properly. The main goal is to check that the website functions correctly and provides a smooth experience for users.

The focus is on testing the core features of the website, which include:

- User login – making sure users can sign in securely.

- Product search – checking that users can find products easily.

- Product viewing – ensuring product details display correctly.

- Add to cart – verifying users can add items to their shopping cart.

- Checkout process – confirming users can complete a purchase.

- Logout – making sure users can log out safely.

This section sets the stage for what will be tested and why it is important.

2. Objective and Scope

- Objective

The main purpose of testing is to ensure that the website works correctly and meets what the users expect. Basically, we want to make sure everything is functioning as intended before the website is fully used.

- Scope

The testing will cover the main functionalities listed below:

- User Login and Authentication – check login with valid and invalid credentials.

- Product Search Function – verify that search returns correct products

- Product Display and Details – confirm that product information is visible and accurate.

- Add to Cart Functionality – test adding and removing items from the cart.

- Checkout Process – check that purchases can be completed smoothly.

- Logout Function – ensure that users can log out safely.

Additionally, we will test these features across different browsers to make sure the website works the same way on Chrome, Firefox, and Edge.

3. Testing Approach

We will use manual testing, which means testers will interact with the website and check its behavior without using automated scripts.

Black-box testing will be applied, meaning:

- The tester focuses on the inputs and outputs.

- The internal code of the website is not checked.

Testing techniques to be used:

- Boundary Value Analysis (BVA) – check limits, like minimum and maximum input values.

- Equivalence Partitioning (EP) – divide inputs into groups and test one value from each group.

- Cross-Browser Testing – ensure the website works correctly on different browsers.

- Retesting – check previously found bugs to confirm they are fixed.

Test Execution:

- Test cases will be run manually.

- Results of each test will be recorded clearly.

4. Resources Required

- Hardware

Laptop or desktop computer capable of running modern browsers.

- Software

- Google Chrome

- Mozilla Firefox

- Microsoft Edge

- Tools

- Microsoft Word – for writing and maintaining test documentation.

- Google Sheets – for tracking and reporting bugs.

5. Test Environment

The testing will be done in the following environment:

- Operating System: Windows 10 or Windows 11

- Browsers: Chrome, Firefox, Edge

- Internet: Stable connection to access the website

This ensures testing is done in a standard setup similar to real users.

6. Entry Criteria

Testing will start only when these conditions are met:

- The website is accessible online.

- All test cases are prepared and ready.

- The testing environment is ready (hardware, software, and tools).

These are necessary to make sure testing can begin smoothly.

7. Exit Criteria

Testing will finish when:

- All planned test cases are executed.

- Major bugs are identified and documented.

- Testing results are recorded in a report.

This confirms that testing is complete and nothing important is left unchecked.

8. Testing Schedule

| Activity | Duration |
| --- | --- |
| Test Plan Preparation | 1 Day |
| Black Box Testing | 2 Days |
| Cross Browser Testing | 1 Day |
| Bug Retesting | 1 Day |

This schedule helps organize testing activities and ensures that the work is completed on time.

Github repoistry link:

https://github.com/dariyahashmi2602-source/SQA_Week2_Test-Plan-